Gigster Garage Audit Package — Tier 4 — Ops Confidence & Finish Gates (27–33)

Natural-language implementation instructions (UI/UX + Flow + Features/Functions)

Date: 2025-12-31 (America/Phoenix)
Project: Gigster Garage
Package Version: v1.0

# Tier 4 — Ops Confidence & Finish Gates (27–33)

Make shipping safer and faster over time: logging, diagnostics, preview mode, microcopy/polish, CI gates, and analytics.

## Included Recommendations

Structured logging + correlation IDs

Admin diagnostics console

Recipient/client preview mode (PDF-safe)

Microcopy + brand voice standardization

Visual polish pass

CI finish gates

Minimum analytics instrumentation

# Detailed Instructions

## 27. Structured logging + request correlation IDs

Why this matters: Without correlation IDs, production debugging is slow and expensive. Structured logs enable faster triage.

User-visible change: Not directly visible, but users experience fewer unresolved issues and faster fixes.

Implementation steps (natural language):

Generate a requestId for every incoming request (or accept X-Request-Id if present).

Log requestId, route, userId (if authenticated), status code, and latency in a structured JSON format.

Return requestId in error responses so it can be referenced in support tickets.

Add logging around external integrations (Stripe, SendGrid, Twilio) including requestId.

Document log fields in a short internal ops note.

Primary files / locations to touch:

server/index.ts or server/routes.ts (middleware)

server/* integration services

Acceptance criteria (Definition of Done):

Every API response includes a requestId header.

Errors can be traced in logs by requestId.

QA checklist:

Trigger an error and confirm requestId is present in response and logs.

## 28. Admin Diagnostics console (health + recent errors + failing routes)

Why this matters: A diagnostics panel reduces developer time-to-triage and increases confidence during launches.

User-visible change: Admins can see system health, recent error counts, and failing integrations without opening logs.

Implementation steps (natural language):

Create admin-only endpoints that summarize: system status, recent errors (last N minutes), integration check results.

Build an Admin Diagnostics page with cards for each subsystem (DB, Stripe, Email, SMS, Object Storage, AI).

Include a ‘copy diagnostic bundle’ button that copies a safe summary (no secrets) for support.

Link the Diagnostics page from Admin and System Status pages.

Add role checks so non-admins cannot access diagnostics.

Primary files / locations to touch:

client/src/pages/admin.tsx (link)

Create: client/src/pages/admin-diagnostics.tsx (new)

server/routes.ts (diagnostics endpoints)

Acceptance criteria (Definition of Done):

Diagnostics page loads and shows at least 6 subsystem cards.

Non-admins are denied access.

QA checklist:

Test as admin and non-admin.

## 29. Recipient/client preview mode (PDF-safe)

Why this matters: A client-safe preview improves professionalism and reduces document formatting surprises.

User-visible change: Users can open a clean preview (and export PDF) that matches what the client sees.

Implementation steps (natural language):

Create a dedicated preview route (read-only) for invoices/proposals with print/PDF styling.

Ensure preview uses consistent typography and spacing and hides admin-only UI controls.

Add ‘Preview as client’ button on detail and builder pages.

Test printing/exporting on Chrome and Safari.

If payment links exist, render them as a clearly labeled section.

Primary files / locations to touch:

client/src/pages/invoice-details.tsx, proposal details page if present

Create: client/src/pages/invoice-preview.tsx (new)

client/src/styles/print.css (if present) or add print styles

Acceptance criteria (Definition of Done):

Preview route is clean and print-friendly.

Preview matches exported PDF structure.

QA checklist:

Export a PDF and confirm readability and layout.

## 30. Microcopy + brand voice standardization

Why this matters: Inconsistent wording makes an app feel stitched together. Consistent microcopy improves clarity and polish.

User-visible change: Buttons and helper text are crisp, consistent, and aligned with the Gigster Garage tone.

Implementation steps (natural language):

Create a microcopy style guide: button verbs, tone rules, error tone rules, empty state format.

Normalize key action verbs across the app (Save draft, Send to client, Download PDF, Request payment).

Replace vague labels (“Submit”, “Go”) with specific ones.

Update error strings to be short and actionable.

Have Creative do a single pass across the top 15 screens and commit copy changes in one PR.

Primary files / locations to touch:

docs/ (create MICROCOPY_STYLE_GUIDE.md)

client/src/pages/* (top screens)

Acceptance criteria (Definition of Done):

Top 15 screens use consistent verbs and tone.

Error messages are actionable and non-generic.

QA checklist:

Spot check: invoices, proposals, coach, templates pages.

## 31. Visual polish pass (spacing, typography rhythm, reduce noise)

Why this matters: Visual cohesion is what users feel as “quality.” Small improvements compound across the whole app.

User-visible change: Cleaner screens: fewer unnecessary borders, consistent spacing, consistent icon use, and a calmer hierarchy.

Implementation steps (natural language):

Adopt spacing tokens and apply them consistently (padding, gaps, card spacing).

Standardize typography: heading sizes, subtitles, body, helper text.

Reduce overuse of badges/borders; keep emphasis only where it matters.

Align to the documented brand CSS variables (Navy, Mint, Amber) and ensure dark mode parity.

Re-screenshot top 10 screens after the pass to confirm visual consistency.

Primary files / locations to touch:

client/src/index.css or global styles

docs/DEPLOYMENT_AND_INTEGRATION_EXPORT.md (design tokens reference)

client/src/pages/*

Acceptance criteria (Definition of Done):

Top 10 screens look visually consistent in spacing and type.

Dark mode is not broken and uses the same hierarchy.

QA checklist:

Check desktop + mobile + dark mode for top screens.

## 32. World-class finish gates in CI (typecheck, lint, a11y, smoke/e2e)

Why this matters: Finish gates prevent regressions and enable faster shipping over time.

User-visible change: Not directly visible, but users experience fewer breakages after releases.

Implementation steps (natural language):

Add a CI pipeline that runs: typecheck, lint, unit tests (if present), basic e2e smoke for top 3 flows.

Add an accessibility lint or simple axe scan for key pages (even a limited pass is helpful).

Make the pipeline block merges on failures (or at least block releases).

Add a pre-commit hook locally for fast feedback (optional).

Document how to run the full checks locally in a CONTRIBUTING.md.

Primary files / locations to touch:

.github/workflows/* or equivalent CI config

package.json scripts

docs/CONTRIBUTING.md (new)

Acceptance criteria (Definition of Done):

CI runs on PRs and blocks when checks fail.

At least one smoke test covers login → invoices → create invoice.

QA checklist:

Open a PR that breaks typecheck to confirm gating works.

## 33. Minimum analytics instrumentation (activation + doc send + payments funnels)

Why this matters: You can’t improve what you can’t measure. Minimum analytics helps prioritize future UX changes.

User-visible change: Not directly visible; improved product decisions and faster iteration.

Implementation steps (natural language):

Define 10–15 key events: signup complete, onboarding step complete, created invoice/proposal, sent invoice, payment succeeded, coach suggestion applied.

Instrument events with consistent naming and metadata (plan, role, entity type).

Ensure demo mode events are tagged so they don’t pollute production metrics.

Add a lightweight dashboard or export process for internal review.

Document event names in a single markdown file for the team.

Primary files / locations to touch:

client/src/lib/analytics.ts (new) or existing analytics wiring

docs/ANALYTICS_EVENTS.md (new)

Acceptance criteria (Definition of Done):

Key events fire reliably without PII.

Event list is documented and used consistently.

QA checklist:

Trigger events in dev and confirm they log to console or provider.

# Implementation Notes

These instructions are written to be handed directly to Replit for implementation. When a new component/page is recommended, create it once, then refactor the highest-traffic pages first (Dashboard, Clients, Invoices, Proposals, Coach).

When you ship each recommendation, add a short before/after note in the pull request description and include screenshots for at least one desktop and one mobile breakpoint.